# ABC’s Inventory Management System

## Meeting Minutes

**Date of Meeting:** 23/05/2018

**Presented and documented by:** Shirish Maharjan

**Time:** 9:30

**Location:** On Campus

**Attendees:** Dr. Mahsa Razavi, Shirish Maharjan, Arik Maharjan, Hieu Hanh Tran

## Meeting Objective

|  |
| --- |
| * Get feedback on Search Product Implementation * Discuss assignment submission. |

## Discussion, notes and issues

|  |
| --- |
| * Searching product code should allow user to view each product item code belonging to the product. * Server must be deployed to check if it works remotely. * LCAM submission and LCAM project status assessment must address questions that have been sent through email. * 30th May is the favorable date for LCAM submission. |

## Outcomes

|  |
| --- |
| * Implementation will be done to allow product items to be displayed using product code. * Server application will be deployed to AWS as soon as possible. * Unit testing will be conducted as soon as possible. * Submission for LCAM will be made on the 30th of May. * Documentation updates like Risk List, NFR specification, Master Test Plan will be updated as soon as possible. |