# ABC’s Inventory Management System

# Meeting Minutes

**Date of Meeting:** 30/05/2018

**Presented and documented by:** Arik Maharjan

**Time:** 9:30

**Location:** On Campus

**Attendees:** Dr. Mahsa Razavi, Shirish Maharjan, Hieu Hanh Tran, Arik Maharjan

## Meeting Objective

|  |
| --- |
| * Show the implementation Test case, Test script and review Architecture Notebook, Master Test Plan, Use Case Model. |

## Discussion, notes and issues

|  |
| --- |
| * Create a Deployment Diagram of the system. * Architectural Notebook needs to be updated with the Deployment Diagram created and the layering approaches used. * The Full Use Case Description needs to update: * A user should be able to search product with any product detail that user desire. * The Test Script needs to be revised: * Show all test cases as single one case. Show the additional test case as the alternative case. * Merge all the test cases in one document. * Sequence Diagram should be change according to Full Use Case Description |

## Outcomes

|  |
| --- |
| * By the 4th of June, all previous tasks will be completed. * Updates and changes will be made to the required documents and tasks will be divided for the next week. This will be discussed on the team meeting in detail. |