# ABC’s Inventory Management System

## Iteration 5 Plan

## Key milestones

|  |  |
| --- | --- |
| **Milestone** | **Date** |
| Iteration start | 17/09/2018 |
| Establish Iteration Plan | 17/09/2018 |
| Update Construction Phase Assessment | 18/09/2018 |
| Complete User Manual | 18/09/2018 |
| Finalise User Acceptance Test | 19/09/2018 |
| Update Version Control, Risk List and Project Plan | 19/09/2018 |
| Upload the server-side to the AWS cloud. | 20/09/2018 |
| Establish Meeting Minutes for Week-9 | 20/09/2018 |
| Establish Feedback Document for Week-9 | 20/09/2018 |
| Finalise User Acceptance Test for submission | 21/09/2018 |
| Finalise User Manuals for submission | 21/09/2018 |
| Finalise Construction Phase Assessment | 22/09/2018 |
| Review and Finalize all the documentation | 22/09/2018 |
| Completion of IOCM (Initial Operational Capability Milestone) /Assessment Item 2 Submission. |  |
| Deploy Application in Trial Environment | 23/09/2018 |
| Establish External User Acceptance Testing | 24/09/2018 |
| Complete 1st Round External User Acceptance Testing | 24/09/2018 |
| Resolve Any Identified Issues | 25/09/2018 |
| Establish a brief presentation of the software for project sponsor | 25/09/2018 |
| Merge all branches on git to keep all (documentation and implementation) up to date | 25/09/2018 |
| Update production version of implementation | 26/09/2018 |
| Update the software presentation for project sponsor | 26/09/2018 |
| Establish Meeting Minutes for week-10 | 27/09/2018 |
| Establish Feedback documents for week-10 | 27/09/2018 |
| Update Project Plan, Iteration Plan, Risk List and Version Control | 28/09/2018 |
| Extra days for debugging and finalizing all tasks | 29/109/2018 |
| Establish Iteration 5 Assessment Review | 30/09/2018 |
| Iteration Stop | 30/09/2018 |

## High-level objectives

* Finalize all UI design and deploy the application.
* Completion of Alpha Testing of the application.
* Clear documentation of the User manuals

## Work Item assignments

|  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **Name or key words of description** | **Priority** | **Size estimate (points)** | **State** | **Reference material** | **Target iteration** | **Assigned to (name)** | **Hours worked** | **Estimate of hours remaining** |
| Establish Iteration Plan | 7 | 5 | Completed |  |  | Arik Maharjan |  |  |
| Update Construction Phase Assessment | 10 | 10 | In Progress |  |  | Hieu Hanh Tran |  |  |
| Complete User Manual | 10 | 10 | In Progress |  |  | Arik Maharjan |  |  |
| Finalise User Acceptance Test | 10 | 10 | In Progress |  |  | Shirish Maharjan |  |  |
| Update Version Control, Risk List and Project Plan | 10 | 9 | In Progress |  |  | Shirish Maharjan  Hieu Hanh Tran  Arik Maharjan |  |  |
| Upload the server-side to the AWS cloud. | 7 | 7 | In Progress |  |  | Shirish Maharjan |  |  |
| Establish Meeting Minutes for Week-9 | 8 | 7 | In Progress |  |  | Arik Maharjan |  |  |
| Establish Feedback Document for Week-9 | 8 | 7 | In Progress |  |  | Arik Maharjan |  |  |
| Finalise User Acceptance Test for submission | 10 | 10 | In Progress |  |  | Shirish Maharjan  Hieu Hanh Tran  Arik Maharjan |  |  |
| Finalise User Manuals for submission | 10 | 10 | In Progress |  |  | Shirish Maharjan  Hieu Hanh Tran  Arik Maharjan |  |  |
| Finalise Construction Phase Assessment | 10 | 10 | In Progress |  |  | Shirish Maharjan  Arik Maharjan  Hieu Hanh Tran |  |  |
| Review and Finalize all the documentation | 10 | 10 | In Progress |  |  | Shirish Maharjan  Arik Maharjan  Hieu Hanh Tran |  |  |
| Deploy Application in Trial Environment | 9 | 7 | In Progress |  |  | Hieu Hanh tarnm |  |  |
| Establish External User Acceptance Testing | 9 | 8 | In Progress |  |  | Arik Maharjan |  |  |
| Complete 1st Round External User Acceptance Testing | 10 | 10 | In progress |  |  | Shirish Maharjan  Arik Maharjan  Hieu Hanh Tran |  |  |
| Resolve Any Identified Issues | 10 | 7 | In progress |  |  | Hieu Hanh Tran  Arik Maharjan  Shirish Maharjan |  |  |
| Establish user acceptance test | 10 | 10 | Not Started |  |  | Hieu Hanh Tran |  |  |
| Establish a brief presentation of the software for project sponsor | 10 | 10 | In Progress |  |  | Shirish Maharjan  Hieu Hanh Tran  Arik Maharjan |  |  |
| Merge all branches on git to keep all (documentation and implementation) up to date | 10 | 5 | In Progress |  |  | Shirish Maharjan  Hieu Hanh Tran  Arik Maharjan |  |  |
| Update production version of implementation | 10 | 7 | Not Started |  |  | Hieu Hanh Tran |  |  |
| Update the software presentation for project sponsor | 10 | 10 | In Progress |  |  | Shirish Maharjan  Arik Maharjan  Hieu Hanh Tran |  |  |
| Establish Meeting Minutes for week-10 | 7 | 7 | Not Started |  |  | Arik Maharjan |  |  |
| Establish Feedback documents for week-10 | 7 | 7 |  |  |  | Arik Maharjan |  |  |
| Update Project Plan, Iteration Plan, Risk List and Version Control | 10 | 10 |  |  |  | Shirish Maharjan  Hieu Hanh Tran  Arik Maharjan |  |  |
| Extra days for debugging and finalizing all tasks | 8 | 8 |  |  |  | Shirish Maharjan  Hieu Hanh Tran  Arik Maharjan |  |  |
| Establish Iteration 5 Assessment Review | 8 | 8 |  |  |  | Arik Maharjan |  |  |

## Issues

|  |  |  |
| --- | --- | --- |
| **Issue** | **Status** | **Notes** |
|  |  |  |

## Evaluation criteria

## Assessment

Will get updated as Iteration is in progress

|  |  |
| --- | --- |
| Assessment target |  |
| Assessment date |  |
| Participants |  |
| Project status |  |

### Assessment against objectives

### Work Items: Planned compared to completed

### Assessment against Evaluation Criteria Test results

### Other concerns and deviations