# ABC’s Inventory Management System

## Meeting Minutes

**Date of Meeting:** 26th July 2018

**Presented and documented by:** Arik Maharjan

**Time:** 12:30

**Location:** On Campus

**Attendees:** Shirish Maharjan, Arik Maharjan, Hieu Hanh Tran

## Meeting Objective

|  |
| --- |
| * Discuss the progress done with the implementation. * Review the task completed from the Iteration week 1 * Discuss other server-side and client-side implementation issues. * Merging the documents from each branch to the master. * Dividing the task for the next Iteration. |

## Discussion notes and issues

|  |
| --- |
| * The implementation for the “Add Product” has been completed with improved features. * The LCAM final documents were reviewed and submitted for assessment 1. * There was a minor problem while merging but it was fixed and merged documents successfully. * The implementation was presented thoroughly during the meeting so that all team members get the idea of the implementation |

## Outcomes

|  |
| --- |
| * Task were divided to each member for the next week. * Both Client-side and Server-side for the “Delete Product” should be completed. * Some features on “Add to Existing Product” need to be improved for making it more user friendly. * The Iteration Plan generated for next week must be strictly followed in order to complete all assigned task on time. |