# ABC’s Inventory Management System

## Meeting Minutes

**Date of Meeting:** 9th August 2018

**Presented and documented by:** Arik Maharjan

**Time:** 12:30

**Location:** On Campus

**Attendees:** Shirish Maharjan, Arik Maharjan, Hieu Hanh Tran

## Meeting Objective

|  |
| --- |
| * Discuss the progress done with the implementation and finalizing it. * Review the task completed from the Iteration week 3. * Discuss on the User Interface for the Software. * Discuss the improvement of non-functional requirements. * Merging the documents from each branch to the master. * Dividing the task for the next Iteration. |

## Discussion notes and issues

|  |
| --- |
| * The implementation is up to date where major functionalities are almost completed. * All the members branches are successfully merged in the master branch. * The testing should be stated for all the implementation completed until now. * The database must be secured with SQL injection and other external attacks. * The implementation was presented thoroughly during the meeting to show the changes made compared to the last week. * The team members decided to remove the unused use cases from the Full Use Case Description. |

## Outcomes

|  |
| --- |
| * Task were divided to each member for the next week. * Arik will be preparing the Meeting Minutes and feedback and also synchronizing the implementation with the Full Use Case Description. * Arik will be comparing the use cases with the implementation. Then the unused use cases will be removed and update all connected documents which relates with the use case. * Shirish will be handling the Validation and updating the ‘Manage Staff’. * Matt is responsible for updating the ‘Search Product’ and focusing on User Interface. * The Iteration Plan generated for next week must be strictly followed in order to complete all assigned task on time. |