# ABC’s Inventory Management System

## Meeting Minutes

**Date of Meeting:** 6th September 2018

**Presented and documented by:** Arik Maharjan

**Time:** 12:30

**Location:** On Campus

**Attendees:** Shirish Maharjan, Arik Maharjan, Hieu Hanh Tran

## Meeting Objective

|  |
| --- |
| * Discuss the progress done with the implementation and finalizing it. * Review the task completed from the Iteration week 7. * Discuss the measures of fixing bugs in the implementation. * Discuss the requirements for the Assessment Item 2. * Merging the documents from each branch to the master. * Dividing the task for the next Iteration. |

## Discussion notes and issues

|  |
| --- |
| * The implementation’s bugs that was found should are needed be fixed. * All the members branches are successfully merged in the master branch. * Testing should be generated after the implementation is updated completely. * The implementation was presented thoroughly during the meeting to show the changes made compared to the last week. |

## Outcomes

|  |
| --- |
| * Task were divided to each member for the next week. * Arik will be handling all the documentation as well as check them if they correspond with implementation. * Shirish will be fixing all the bugs that is needed to be fixed and update overall implementation. * Matt is responsible for developing Test Cases and Test Script that are needed to be done. * Iteration Plan Assessment Review must be completed for last 2 weeks. * The Iteration Plan generated for next week must be strictly followed in order to complete all assigned task on time. |