# ABC’s Inventory Management System

## Meeting Minutes

**Date of Meeting:** 13th September 2018

**Presented and documented by:** Arik Maharjan

**Time:** 12:30

**Location:** On Campus

**Attendees:** Shirish Maharjan, Arik Maharjan, Hieu Hanh Tran

## Meeting Objective

|  |
| --- |
| * Discuss the progress done with the implementation and finalizing it. * Review the task completed from the Iteration week 5. * Discuss and plan detail User Interface for the implementation. * Merging the documents from each branch to the master. * Dividing the task for the next Iteration. |

## Discussion notes and issues

|  |
| --- |
| * The implementation is up to date and ready for demonstrating to the Sponsor. * All the members branches are successfully merged in the master branch. * Testing will start after the implementation of User Interface is complete. * Validation must be completed for all the required Use Cases. * Delete the table ‘user’ from database in AWS as this is no longer be used in the system. * The implementation was presented thoroughly during the meeting to show the changes made compared to the last week. |

## Outcomes

|  |
| --- |
| * Task were divided to each member for the next week. * Arik will be preparing the Meeting Minutes and feedback and create an Access Control for the Warehouse Staff and Store Staff. * Shirish will be handling the Validation and updating the ‘Manage Staff’. * Matt is responsible for updating the ‘Search Product’ and focusing on User Interface. * The Iteration Plan generated for next week must be strictly followed in order to complete all assigned task on time. |