# ABC’s Inventory Management System

## Meeting Minutes

**Date of Meeting:** 20th September 2018

**Presented and documented by:** Arik Maharjan

**Time:** 15:45

**Location:** On Campus

**Attendees:** Dr. Mahsa Razavi, Shirish Maharjan, Arik Maharjan, Hieu Hanh Tran

## Meeting Objective

|  |
| --- |
| * Get feedback on Implementation. * Get feedback on Construction Phase Assessment * Discuss about the task that are completed as well as current tasks. * Get clear picture of what needs to be done in the next iteration. * Present all the documentation and get feedback if any changes are needed to be done. |

## Discussion, notes and issues

|  |
| --- |
| * Discussed about the Beta Testing for application testing. * Reviewed the User Manual. * Discussed about the Assessment Item 3 and its requirements for submission. * Discussed about Transition Phase Assessment * Program Manual * Presented the updated implementation: * All the bugs are fixed as discussed in previous meeting. * The interface is satisfactory and user friendly. * Different scenarios must be covered while executing Beta Testing. * Update Version Control with detailed information of documents created till now. |

## Outcomes

|  |
| --- |
| * Management and task division are handled well among the team members. * Testing must be executed and documented well. * User manuals will be updated according to the feedback. * Team members got a clear picture of the task required to do in next iteration. * An Iteration Plan for coming week must be created. * Team members must be focused and prioritize on completing the Assessment Item 3. |