# ABC’s Inventory Management System

## Meeting Minutes

**Date of Meeting:** 26th July 2018

**Presented and documented by:** Arik Maharjan

**Time:** 15:30

**Location:** On Campus

**Attendees:** Dr. Mahsa Razavi, Shirish Maharjan, Arik Maharjan, Hieu Hanh Tran

## Meeting Objective

|  |
| --- |
| * Get feedback on Implementation. * Discuss about the task that are completed as well as current tasks * Get clear picture of what needs to be done in the next iteration. * Get feedback on updated Use Case. |

## Discussion, notes and issues

|  |
| --- |
| * Testing for the implementation is needed to be done after completion of every Use Case implementation. * There was some issue with the implementation “Update Product” while presenting. * The Sequence Diagram is needed to be reviewed and implementation must be carried with respect to Sequence diagram planned. * The task that are not completed from previous iteration plan must be done before the next meeting. * Architecture Plan must be strictly followed throughout the implementation. * Risk List and Version Control needs to be updated constantly and well documented. |

## Outcomes

|  |
| --- |
| * Testing will be documentation as the implementation is progressing. * An Iteration Plan for coming week must be updated by managing all the leftover task from last Iteration. * Share the link/URL of GitHub to the sponsor so that the progress of the project will be supervised by the sponsor. |