# ABC’s Inventory Management System

## Meeting Minutes

**Date of Meeting:** 09th August 2018

**Presented and documented by:** Arik Maharjan

**Time:** 15:30

**Location:** On Campus

**Attendees:** Dr. Mahsa Razavi, Shirish Maharjan, Arik Maharjan, Hieu Hanh Tran

## Meeting Objective

|  |
| --- |
| * Get feedback on Implementation. * Discuss about the task that are completed as well as current tasks * Get clear picture of what needs to be done in the next iteration. * Present the implementation and get feedbacks for any update. |

## Discussion, notes and issues

|  |
| --- |
| * Testing for the implementation is needed to be done after completion of every Use Case implementation. * Adding some relevant user features ‘Back’ Button to make it user friendly. * In ‘Generate Report’, user must be able to search with Date information. * After all the implementation are completed, the testing of the implementation and manuals are needed to be developed. * Any task that are not completed due to any reasons must be completed within this iteration. * Architecture Plan must be strictly followed throughout the implementation. * The Implementation carried must meet the requirements described in the Full Use Case Description. * Any documents which are modified or created should be upload to the repository. |

## Outcomes

|  |
| --- |
| * Management and task division are handled well among the team members. * Manuals will be executed as the implementation is progressing. * An Iteration Plan for coming week must be updated by managing all the leftover task from last Iteration. * The repository must be kept up to date by the Group members. |