# ABC’s Inventory Management System

## Meeting Minutes

**Date of Meeting:** 02nd August 2018

**Presented and documented by:** Arik Maharjan

**Time:** 15:30

**Location:** On Campus

**Attendees:** Dr. Mahsa Razavi, Shirish Maharjan, Arik Maharjan, Hieu Hanh Tran

## Meeting Objective

|  |
| --- |
| * Get feedback on Implementation. * Discuss about the task that are completed as well as current tasks * Get clear picture of what needs to be done in the next iteration. * Present the implementation and get feedbacks for any update. |

## Discussion, notes and issues

|  |
| --- |
| * Testing for the implementation is needed to be done after completion of every Use Case implementation. * In Send Request use case, searching with Product Code Item should be enabled. * The Sequence Diagram is needed to be reviewed and implementation must be carried with respect to Sequence diagram planned. * The task that are not completed from previous iteration plan must be done before the next meeting. * Architecture Plan must be strictly followed throughout the implementation. * There are several mails coming from AWS notifying about the usage of cloud. |

## Outcomes

|  |
| --- |
| * Management and task division are handled well among the team members. * Testing will be documentation as the implementation is progressing. * An Iteration Plan for coming week must be updated by managing all the leftover task from last Iteration. * Complete all the major Use Cases for starting testing at the earliest. |