# ABC’s Inventory Management System

## Meeting Minutes

**Date of Meeting:** 16th August 2018

**Presented and documented by:** Arik Maharjan

**Time:** 15:45

**Location:** On Campus

**Attendees:** Dr. Mahsa Razavi, Shirish Maharjan, Arik Maharjan, Hieu Hanh Tran

## Meeting Objective

|  |
| --- |
| * Get feedback on Implementation. * Discuss about the task that are completed as well as current tasks * Get clear picture of what needs to be done in the next iteration. * Present the updated implementation and get feedbacks for any changes. * Present the major Use case implementation focusing upon Functional Requirements. |

## Discussion, notes and issues

|  |
| --- |
| * The implementation should sync with the documents documented. * Review and update the Iteration Plan according to the task completed. * Adding some relevant user features ‘Back’ Button to make it user friendly. * After all the implementation are completed, the testing of the implementation and manuals are needed to be developed. * Check all the requirements for the assignment 2. |

## Outcomes

|  |
| --- |
| * Management and task division are handled well among the team members. * Manuals will be executed as the implementation is finished. * An Iteration Plan for coming week must be updated by managing all the leftover task from last Iteration. * Start the testing phase early by not queuing all task at the assignment’s due. |