# ABC’s Inventory Management System

## Key milestones

|  |  |
| --- | --- |
| **Milestone** | **Date** |
| Iteration start | 07/05/2018 |
| Establish Iteration Plan | 08/05/2018 |
| Establish meeting minutes for week-11 | 09/05/2018 |
| Update Project Plan, Iteration Plan and version control | 09/05/2018 |
| Update Use Case Model, Short Use Case Description | 09/05/2018 |
| Establish Feedback document for week-11 | 09/05/2018 |
| Update Full use case descriptions for Search Product, Manage Product and Manage Staff | 09/05/2018 |
| Update Domain Model according to Feedback received | 09/05/2018 |
| Revise Project Vision, Risk List and Master Test Plan | 09/05/2018 |
| Implement view for Search Use Case | 10/05/2018 |
| Start implementation for ‘Search Product’ controller classes | 10/05/2018 |
| Start implementation for entity classes and database | 10/05/2018 |
| Update Sequence Diagrams according to the feedback received | 12/05/2018 |
| Establish Feedback document for week 12 | 16/05/2018 |
| Establish meeting minutes for week 12 | 16/05/2018 |
| Update Project Plan, Iteration Plan and Version Control | 16/05/2018 |
| Minor updates for Design Documents according to the Feedbacks. | 16/05/2018 |
| Continue server-side implementation for ‘Search Product’ Use Case | 16/05/2018 |
| Update Risk List and Version Control | 19/05/2018 |
| Produce Iteration Assessment | 20/05/2018 |
| Iteration Stop | 20/05/2018 |

## High-level objectives

* Update design documents according to need.
* Implement ‘Search Product’ Use case.

## Work Item assignments

|  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **Name or key words of description** | **Priority** | **Size estimate (points)** | **State** | **Reference material** | **Target iteration** | **Assigned to (name)** | **Hours worked** | **Estimate of hours remaining** |
| Establish Iteration Plan | 7 | 5 | Completed |  |  | Shirish Maharjan |  |  |
| Establish meeting minutes for week-11 | 6 | 3 | Completed |  | 2 | Shirish Maharjan |  |  |
| Update Project Plan, Iteration Plan and Version control | 7 | 7 | Completed |  | 2 | Hieu Hanh Tran |  |  |
| Establish Feedback document for week-11 | 8 | 3 | Completed |  | 2 | Hieu Hanh Tran |  |  |
| Update Full Use Case Description for Search, Product, Manage Product and Manage Staff | 9 | 5 | Completed |  |  | Shirish Maharjan  Arik Maharjan  Hieu Hanh Tran |  |  |
| Update Sequence Diagrams according too the feedback received | 8 | 3 | Completed |  |  | Shirish Maharjan  Arik Maharjan  Hieu Hanh Tran |  |  |
| Revise Project Vision, Risk List and Master Test Plan | 7 | 6 | In Progress |  | 1 | Hieu Hanh Tran |  |  |
| Implement View for Search Use Case | 10 | 10 | In Progress |  | 1 | Arik Maharjan |  |  |
| Start implementation for ‘Search Product’ controller classes | 10 | 10 | In Progress |  |  | Hieu Hanh Tran  Shirish Maharjan |  |  |
| Start implementation for entity classes and database | 10 | 10 | In Progress |  |  | Hieu Hanh Tran  Shirish Maharjan |  |  |
| Establish Feedback document for week 12 | 6 | 6 | Completed |  |  | Hieu Hanh Tran |  |  |
| Establish meeting minutes for week 12 | 5 | 5 | Completed |  |  | Shirish Maharjan |  |  |
| Update Project Plan, Iteration Plan and Version Control | 6 | 6 | Completed |  |  | Shirish Maharjan  Arik Maharjan |  |  |
| Minor updates for Design Documents according to the Feedbacks received | 9 | 9 | In Progress |  |  | Arik Maharjan |  |  |
| Continue server-side implementation for ‘Search Product’ Use case | 10 | 10 | In Progress |  |  | Shirish Maharjan  Hieu Hanh Tran |  |  |
| Update Risk List and Version Control | 8 | 7 | In Progress |  |  | Hieu Hanh Tran |  |  |
| Produce Iteration Assessment | 10 | 10 | In Progress |  |  | Shirish Maharjan |  |  |

## Issues

|  |  |  |
| --- | --- | --- |
| **Issue** | **Status** | **Notes** |
|  |  |  |

## Evaluation criteria

## Walk through of iteration build with team members received favorable response.

## Favourable response from the lecturer to the documents.

## End user documentation get favorable acceptance by end users.

## Assessment

Will get updated as Iteration is in progress

|  |  |
| --- | --- |
| Assessment target |  |
| Assessment date |  |
| Participants |  |
| Project status |  |

### Assessment against objectives

### Work Items: Planned compared to completed

### Assessment against Evaluation Criteria Test results

### Other concerns and deviations