# ABC’s Inventory Management System

## Key milestones

|  |  |
| --- | --- |
| **Milestone** | **Date** |
| Iteration start | 21/05/2018 |
| Establish Iteration Plan | 21/05/2018 |
| Start Unit Testing for Server-Side Classes | 22/05/2018 |
| Update NFR Specification | 22/05/2018 |
| Establish Meeting Minutes for week 13 | 23/05/2018 |
| Update Project Plan, Iteration Plan and version control | 23/05/2018 |
| Establish Feedback document for week-13 | 23/05/2018 |
| Deploy Server to AWS cloud | 23/05/2018 |
| Update Domain Model, Design Class Diagram | 23/05/2018 |
| Add ‘View Details’ feature which allows individual Product Item to be displayed through ‘Product Code’ | 24/05/2018 |
| Update Master Test Plan | 24/05/2018 |
| Conduct Unit Test for server-side code | 24/05/2018 |
| Update Project Vision | 24/05/2018 |
| Conduct Unit Test for client-side code | 25/05/2018 |
| Establish LCAM project status assessment | 26/05/2018 |
| Update Risk List | 26/05/2018 |
| Update Project Plan, Iteration Plan and Version Control | 27/05/2018 |
| Establish Iteration 6 assessment | 27/05/2018 |
| Recheck all documentations for submission | 27/05/2018 |
| Recheck all code for submission | 27/05/2018 |
| Make updates if necessary | 28/05/2018 |
| Deliver Life Cycle Architecture Milestone (LCAM) | 30/05/2018 |
| Establish Meeting Minutes for week-14 | 30/05/2018 |
| Iteration Stop | 30/05/2018 |

## High-level objectives

* Deploy database and application for Search Product use case.
* Conduct Unit Tests for the implementation done.
* Establish LCAM Project Status Assessment and rectify code and documentation if necessary.
* Deliver Life Cycle Architecture Milestone (LCAM)

## Work Item assignments

|  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **Name or key words of description** | **Priority** | **Size estimate (points)** | **State** | **Reference material** | **Target iteration** | **Assigned to (name)** | **Hours worked** | **Estimate of hours remaining** |
| Establish Iteration Plan | 7 | 5 | Completed |  |  | Shirish Maharjan |  |  |
| Start Unit Testing for Server-Side Classes | 10 | 10 | In Progress |  |  | Shirish Maharjan |  |  |
| Establish Meeting Minutes for week 13 | 7 | 7 | Completed |  |  | Arik Maharjan |  |  |
| Establish Feedback document for week-13 | 8 | 5 | Completed |  |  | Hieu Hanh Tran |  |  |
| Deploy Server to AWS cloud | 10 | 8 | Completed |  |  | Shirish Maharjan  Hieu Hanh Tran |  |  |
| Add ‘View Details’ feature which allows individual Product Item to be displayed through ‘Product Code’ | 10 | 8 | In Progress |  |  | Hieu Hanh Tran |  |  |
| Update Master Test Plan | 10 | 10 | Completed |  |  | Shirish Maharjan |  |  |
| Conduct Unit Test for server-side code | 10 | 10 | In Progress |  |  | Shirish Maharjan |  |  |
| Update Risk List | 10 | 10 | Completed |  |  | Hieu Hanh Tran |  |  |
| Conduct Unit Test for client-side code | 10 | 10 | In Progress |  |  | Hieu Hanh Tran  Arik Maharjan |  |  |
| Establish LCAM project status assessment | 10 | 10 | In Progress |  |  | Shirish Maharjan |  |  |
| Update Project Plan, Iteration Plan and Version Control | 9 | 9 | Completed |  |  | Arik Maharjan |  |  |
| Establish Iteration 6 assessment | 10 | 8 | In Progress |  |  | Hieu Hanh Tran |  |  |
| Recheck all documentations for submission | 10 | 10 | In Progress |  |  | Shirish Maharjan  Hieu Hanh Tran  Arik Maharjan |  |  |
| Recheck all code for submission | 10 | 10 | Not Started |  |  | Hieu Hanh Tran  Shirish Maharjan  Arik Maharjan |  |  |
| Make updates if necessary | 10 | 10 | Not Started |  |  | Shirish Maharjan  Hieu Hanh Tran  Arik Maharjan |  |  |
| Deliver Life Cycle Architecture Milestone (LCAM) | 10 | 10 | In Progress |  |  | Shirish Maharjan  Hieu Hanh Tran  Arik Maharjan |  |  |
| Establish Meeting Minutes for week-14 | 9 | 8 | Not Started |  |  | Shirish Maharjan |  |  |

## Issues

|  |  |  |
| --- | --- | --- |
| **Issue** | **Status** | **Notes** |
|  |  |  |

## Evaluation criteria

## Walk through of iteration build with team members received favorable response.

## Favourable response from the lecturer to the documents.

## End user documentation get favorable acceptance by end users.

## Assessment

Will get updated as Iteration is in progress

|  |  |
| --- | --- |
| Assessment target |  |
| Assessment date |  |
| Participants |  |
| Project status |  |

### Assessment against objectives

### Work Items: Planned compared to completed

### Assessment against Evaluation Criteria Test results

### Other concerns and deviations