# ABC’s Inventory Management System

## Meeting Minutes

**Date of Meeting:** 26th April 2018

**Presented and documented by:** Hieu Hanh Tran

**Time:** 15:30

**Location:** On Campus

**Attendees:** Shirish Maharjan, Arik Maharjan, Hieu Hanh Tran

## Meeting Objective

|  |
| --- |
| * Discuss for Full Use Case Description. * Discuss for Sequence Diagram. * Discuss for Activity Diagram. * Discus for System Sequence Diagram * Task assignment for the week |

## Discussion, notes and issues

|  |
| --- |
| * Discuss the progress of completing FUCD, the activity flow of the use cases in the system, draw a paper-prototype of the system; hence, improve the Full Use Case Description. * Discuss about the differences between Sequence Diagram and System Sequence Diagram. * Assigning the tasks for the team member base on the Iteration 4 Plan. |

## Outcomes

|  |
| --- |
| * Shirish will be establishing the Class Diagram, Sequence Diagram For Manage Product. * Hieu Hanh will be establishing Deployment Model, Sequence Diagram For Search Product, updating the Project Plan. * Arik will be updating these Full Use Case Description: Log In/ Out, Search Products, Check Notification, Manage Products; establish the Manage Products Flow Activity Diagram, Manage Product System Sequence Diagram, the Manage Cart Flow Activity Diagram, Manage Cart System Sequence Diagram. |