# ABC’s Inventory Management System

## Meeting Minutes

**Date of Meeting:** 16/05/2018

**Presented and documented by:** Shirish Maharjan

**Time:** 9:30

**Location:** On Campus

**Attendees:** Dr. Mahsa Razavi, Shirish Maharjan, Arik Maharjan, Hieu Hanh Tran

## Meeting Objective

|  |
| --- |
| * Get feedbacks on updated design documentation. * Get general feedback for implementation |

## Discussion, notes and issues

|  |
| --- |
| * Implementation must be completed within 30th of May. * .exe file must be demonstrated along with codes on the 30th of May. * All design loopholes and features is recommended to be addressed within the elaboration phase. * Updates must be made on search product sequence diagram. * Update must be made on domain model. |

## Outcomes

|  |
| --- |
| * Server-side code must be completed within 18th of May. * Search product sequence diagram will have an entity relation with location to get name and other details about the location. * Warehouse/ Store entity will have a name as an attribute. * Different document types will be separated in version control document. * Implementation tasks including tests will be completed by 29th of May. * Technical Risks will be added on the Risk List. |