# ABC’s Inventory Management System

## Meeting Minutes

**Date of Meeting:** 2nd May 2018

**Presented and documented by:** Shirish Maharjan

**Time:** 9:30

**Location:** On Campus

**Attendees:** Dr. Mahsa Razavi, Shirish Maharjan, Arik Maharjan, Hieu Hanh Tran

## Meeting Objective

|  |
| --- |
| * Get feedback on Full use case description, Activity Diagram and System Sequence Diagram. * Get clear picture of what needs to be done in the next iteration. * Get feedback on domain model. |

## Discussion, notes and issues

|  |
| --- |
| * Assignment 2 was good. Some improvements need to be made in the non-functional requirement document, risk list, and other documents. * Activity diagram is not necessary as it does not prove to be of any use. * Sequence Diagram must have classes clearly defined as Entity class, boundary class or control class. * New classes must be created in the domain model to resolve the ‘Send/ request stock and accept stock’ issue. |

## Outcomes

|  |
| --- |
| * One week will be assigned to complete sequence diagram for all use cases and other document update tasks. * The rest 3 weeks left will be assigned for architecture implementation tasks. * Domain model must be updated adding new classes to resolve issues. * Activity diagram and system sequence diagram will be scrapped from the project. |