# ABC’s Inventory Management System

## Meeting Minutes

**Date of Meeting:** 11/04/2018

**Presented and documented by:** Hieu Hanh Tran

**Time:** 9:40

**Location:** On Campus

**Attendees:** Dr. Mahsa Razavi, Shirish Maharjan, Hieu Hanh Tran, Arik Maharjan

## Meeting Objective

|  |
| --- |
| * Review Inception Phase Project Status Assessment, Architecture Notebook, NFR Specification ,Domain Model. |

## Discussion, notes and issues

|  |
| --- |
| * Inception Phase Project Status Assessment needs to change the expectations; create the table to track the tasks and compare with the expectation will be good. * Architectural Notebook needs to be fixed: the Architectural Mechanism should indicate the Architecture style/pattern. * The System Interfaces and Hardware Interfaces in NFR Specification will be give the comments later by lecturer. * The Domain Model needs to update:   + Warehouse Staff class and Store Staff class should be 1 class Staff for both.   + Location class will have the relation to Staff class instead of the Account class.   + The relation between Location class and Product class is the many-to-many relation. Add the Product Item class between the Location class and Product class.   + Remove the Report class because the report does not need to be stored in the database. |

## Outcomes

|  |
| --- |
| * By the 13th of April, all previous week’s tasks will be completed. * Updates and changes will be made to the required documents and tasks will be divided for the next week. This will be discussed on the team meeting in detail. |